HiLCoE School of Computer Science

AI-POWERED AMHARIC DOCUMENT DIGITIZATION AND SEMANTIC RETRIEVAL SYSTEM

USER ACCEPTANCE TESTING (UAT) KIT

Test plan · Consent · Facilitator script · Task scenarios · Observer sheet · SUS questionnaire (English and Amharic) · Issue log · Reporting template

Task 11, led by Yassin Bedru

October 2026

Contents

1. Purpose and Overview	3

1.1 Questions the UAT answers	3

1.2 Success targets	3

1.3 What to prepare before the first session	3

2. Session Plan	4

3. Participants	4

3.1 Recruitment criteria	4

3.2 Participant profile sheet	4

4. Consent Form	5

4.1 English	5

4.2 Amharic (draft translation, to be checked by a native speaker on the team)	5

5. Facilitator Script	5

6. Task Scenarios and Success Criteria	6

7. Observer Sheet (one per participant)	7

8. SUS Questionnaire and Interview	8

8.1 System Usability Scale (English)	8

8.2 System Usability Scale (Amharic, draft translation to be checked)	8

8.3 How to score the SUS	8

8.4 Closing interview questions	9

9. Issue Log and Severity Scale	9

10. Analysis and Reporting	10

10.1 Entering the data	10

10.2 What to report	10

10.3 Result table to insert in the report (Section 8.4 of the chapter)	10

11. Ethics and Data Handling	10

References	11

# 1. Purpose and Overview

User Acceptance Testing checks whether the finished system helps the people it was built for to do their real tasks. The automated tests described in the project report show that the software behaves as specified; UAT shows whether it is understandable and useful. The proposal (Section 7.6) requires 5 to 8 target users to complete standard document upload and search tasks, with feedback collected through System Usability Scale (SUS) questionnaires. This kit contains everything needed to run those sessions and to turn the results into numbers for the report.

## 1.1 Questions the UAT answers

- Can a new user search in Amharic and find a relevant result without help?

- Do users understand the highlighted passage on the original page and how to move between results and pages?

- Can an administrator upload a document and tell when it has been indexed?

- How do users rate the overall usability of the system (SUS score)?

- Which problems occur most often and how severe are they?

## 1.2 Success targets

| Measure | Target | Source of the target |
| --- | --- | --- |
| Mean SUS score | ≥ 68 (average usability); ≥ 80 is good | Sauro & Lewis (2016); Bangor, Kortum & Miller (2009) |
| Task success without help (mean across tasks) | ≥ 80% | Project target |
| Time to first search result understood (task T1) | ≤ 60 seconds (median) | Project target based on the 1.5 s query-latency requirement plus reading time |
| Critical problems (severity 4) found | 0 unresolved at the end | Project target |

## 1.3 What to prepare before the first session

- A stable test environment: the final integrated system (frontend and backend) running with at least 5 real indexed documents that include the sample query topic (for example, a tax law). If the backend is not ready, run in demo mode and clearly state this in the report.

- A test administrator account (username and password) and 2 small PDF or image files to upload. Prepare a file that is NOT supported (for example, a .docx) for an optional error check.

- A computer with Chrome and a second device (phone) for the optional mobile check. Close other tabs and clear the browser's stored data so the interface starts in its default language and signed out.

- Printed copies of: consent form, participant profile, observer sheet, SUS questionnaire (one per participant); and the task cards (Section 6).

- A stopwatch or a phone timer for the observer, and a quiet room. Optional: screen recording with the participant's permission.

- Recruit 5 to 8 participants (Section 3) and schedule 30 minutes per person, leaving 10 minutes between sessions.

# 2. Session Plan

| Minutes | Activity | Who | Materials |
| --- | --- | --- | --- |
| 0 to 3 | Welcome, explain purpose, read consent form, collect signature | Facilitator | Consent form |
| 3 to 6 | Participant profile questions | Facilitator | Profile sheet |
| 6 to 8 | Explain think-aloud, hand over the first task card | Facilitator | Script (Section 5) |
| 8 to 20 | Tasks T1 to T7 (about 1.5 minutes each, maximum 3 minutes per task) | Participant; Observer records | Task cards, observer sheet, stopwatch |
| 20 to 23 | SUS questionnaire (participant works alone) | Participant | SUS form |
| 23 to 28 | Short interview (Section 8) and thanks | Facilitator | Interview questions |

Roles. Each session needs a facilitator who talks to the participant and an observer who silently records. If only two team members are available, the facilitator can record, but the facilitator must not help the participant during a task except through the “help ladder” in Section 6. Yassin Bedru coordinates the sessions; the other team members take turns as observers.

# 3. Participants

## 3.1 Recruitment criteria

| Group | Examples | Target number |
| --- | --- | --- |
| Students | HiLCoE or other university students who read Amharic documents | 2 to 3 |
| Administrative or library staff | Records officers, library assistants | 2 to 3 |
| Legal or research professionals | Law clerks, researchers, lecturers | 1 to 2 |

Participants must be able to read Amharic comfortably and must not be members of the project team. Include at least two people who rarely use online search tools. Do not train participants beforehand, because the purpose is to find out whether the system can be used without training.

## 3.2 Participant profile sheet

| Question | Answer |
| --- | --- |
| Participant ID (P1, P2, …) |  |
| Group (student, staff, legal/research) |  |
| Age band (18-24, 25-34, 35-44, 45+) |  |
| Do you search for documents in Amharic at work or study? (Never / Sometimes / Often) |  |
| How do you find documents today? (paper files, folders, keyword search in a PDF, other) |  |
| Comfort with computers (1 = low, 5 = high) |  |
| Device used in the test (laptop, phone) |  |

# 4. Consent Form

## 4.1 English

You are invited to take part in a usability study of the “AI-Powered Amharic Document Digitization and Semantic Retrieval System”, a senior project at HiLCoE School of Computer Science. The session lasts about 30 minutes. You will be asked to perform several search and document-management tasks and to answer a short questionnaire. We are testing the system, not you: there are no right or wrong answers, and you may stop at any time without giving a reason.

We will record your task results, times, comments and questionnaire answers. Your name will not appear in any report; you will be identified only by a participant number. If the session is screen-recorded, the recording is used only by the project team for analysis and will be deleted after the project is graded. Taking part has no effect on your studies or work.

I have read and understood the above and agree to take part.     Name: ____________________     Signature: ______________     Date: ______

## 4.2 Amharic (draft translation, to be checked by a native speaker on the team)

በሂልኮ (HiLCoE) የኮምፒውተር ሳይንስ ትምህርት ቤት የከፍተኛ ዓመት ፕሮጀክት የሆነውን “በአርቲፊሻል ኢንተለጀንስ የሚሰራ የአማርኛ ሰነድ ዲጂታይዜሽንና ትርጉም ተኮር ፍለጋ ስርዓት” የአጠቃቀም ጥናት እንዲሳተፉ እንጋብዝዎታለን። ክፍለ ጊዜው ወደ 30 ደቂቃ ይወስዳል። የተለያዩ የፍለጋና የሰነድ አስተዳደር ተግባራትን እንዲያከናውኑ እና አጭር መጠይቅ እንዲሞሉ ይጠየቃሉ። እየሞከርን ያለነው ስርዓቱን ነው እንጂ እርስዎን አይደለም፤ ትክክል ወይም ስህተት መልስ የለም፤ በማንኛውም ጊዜ ምክንያት ሳይሰጡ ማቆም ይችላሉ።

የተግባር ውጤቶችዎን፣ የወሰደብዎትን ጊዜ፣ አስተያየቶችዎን እና የመጠይቅ መልሶችዎን እንመዘግባለን። ስምዎ በየትኛውም ሪፖርት ላይ አይወጣም፤ በተሳታፊ ቁጥር ብቻ ይለያሉ። ክፍለ ጊዜው በስክሪን ከተቀረጸ፣ ቀረጻው ለፕሮጀክቱ ቡድን ለትንተና ብቻ ጥቅም ላይ ይውላል፣ ፕሮጀክቱ ከተመዘነ በኋላም ይሰረዛል። መሳተፍዎ በትምህርትዎ ወይም በስራዎ ላይ ምንም ተጽዕኖ የለውም።

ከላይ ያለውን አንብቤ ተረድቻለሁ፤ ለመሳተፍም ተስማምቻለሁ።     ስም፦ ____________     ፊርማ፦ ______     ቀን፦ ____

# 5. Facilitator Script

Read the following in a relaxed voice. Use Amharic or English, whichever the participant prefers.

### Opening

“Thank you for helping us. We built a system for finding passages in scanned Amharic documents. Today you will use it to do a few things, and I will watch and take notes. We are testing the system, not you. If something is confusing, that is a problem with the system and it is exactly what we need to know.”

### Think-aloud

“While you work, please say what you are thinking, for example what you are looking for, what you expect to happen and what surprises you. I may not answer questions during the tasks, because we want to see what you would do on your own. If you get stuck for a long time I will give you a small hint.”

### During the tasks

- Read the task card aloud once and give the participant the printed card. Start the stopwatch when the participant starts, and stop it when they say they are done or when the success criterion is reached.

- Do not explain the interface and do not point at things. Use neutral prompts only: “What are you thinking?”, “What would you do next?”, “Is that what you expected?”

- Use the help ladder if the participant is stuck for more than 60 seconds: (1) repeat the task wording; (2) a general hint (“look at the top of the screen”); (3) show the step and mark the task “success with help” or “failed”. Record the level reached.

- Stop a task after 3 minutes, mark it “failed (time)” and move on kindly.

### Closing

“Thank you. Please complete this short questionnaire by yourself. Choose the answer that first comes to mind and answer every item.” After the SUS form, ask the interview questions in Section 8 and thank the participant.

# 6. Task Scenarios and Success Criteria

Tasks are written as realistic goals and avoid the names of buttons or menus. Tasks T1 to T5 are performed as a Public Searcher (not signed in); T6 and T7 as the administrator, using the provided account. Use the same document collection in every session.

| ID | Task card (what the participant reads) | Success criterion | Expected path | Max time |
| --- | --- | --- | --- | --- |
| T1 | You need regulations about workplace income tax. Search for “የስራ ግብር መመሪያ” and tell me the title of the document at the top of the list. | States the title of the first result | Type in search box, press Search or Enter, read list | 3 min |
| T2 | Open the first result and show me the exact place on the page where the passage is found. | Points to the highlighted region | Select result; highlight is displayed | 2 min |
| T3 | Now look for the same topic using another word, “ታክስ”. Tell me whether you see similar results. | Runs the search and compares | New query; result list | 3 min |
| T4 | In the document you opened, go to the next page, make the page larger, then return to the list of results. | Completes all three actions | Page arrows; zoom +; back/list | 3 min |
| T5 | Switch the screen to English, then back to Amharic. | Completes both switches | Language button in the top bar | 2 min |
| T6 | You are the administrator. Sign in, add the file called “sample.pdf” to the system, and tell me when the system says it is ready. | Signs in, uploads, identifies “Indexed” status | Sign in; Manage documents; choose file; watch status | 3 min |
| T7 | Remove the document you just added. | Deletes after confirming | Delete button; confirm | 2 min |

Optional extension tasks (if time allows): (E1) upload the unsupported file and describe what happens; (E2) repeat T1 and T2 on a phone.

# 7. Observer Sheet (one per participant)

Participant ID: ______   Date:    Observer: ________   Device:    Build/version: __

| Task | Success (Y = alone, H = with help, N = failed) | Help level (0, 1, 2, 3) | Time (s) | Errors / wrong clicks | Observations and quotes |
| --- | --- | --- | --- | --- | --- |
| T1 |  |  |  |  |  |
| T2 |  |  |  |  |  |
| T3 |  |  |  |  |  |
| T4 |  |  |  |  |  |
| T5 |  |  |  |  |  |
| T6 |  |  |  |  |  |
| T7 |  |  |  |  |  |

Ease rating after each task (Single Ease Question). After each task ask: “Overall, how easy or difficult was this task?” (1 = very difficult … 7 = very easy). Record below. A mean below 5.5 marks a task for redesign.

| T1 | T2 | T3 | T4 | T5 | T6 | T7 |
| --- | --- | --- | --- | --- | --- | --- |

# 8. SUS Questionnaire and Interview

## 8.1 System Usability Scale (English)

Participant ID: ________        Please tick one box for each statement: 1 = Strongly disagree … 5 = Strongly agree.

| # | Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | I think that I would like to use this system frequently. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | I found the system unnecessarily complex. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | I thought the system was easy to use. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | I think that I would need the support of a technical person to be able to use this system. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | I found the various functions in this system were well integrated. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | I thought there was too much inconsistency in this system. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 7 | I would imagine that most people would learn to use this system very quickly. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 8 | I found the system very cumbersome to use. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 9 | I felt very confident using the system. | ☐ | ☐ | ☐ | ☐ | ☐ |
| 10 | I needed to learn a lot of things before I could get going with this system. | ☐ | ☐ | ☐ | ☐ | ☐ |

## 8.2 System Usability Scale (Amharic, draft translation to be checked)

የተሳታፊ መለያ፦ ________        ለእያንዳንዱ መግለጫ አንድ ሳጥን ምልክት ያድርጉ፦ 1 = በጣም አልስማማም … 5 = በጣም እስማማለሁ።

| # | መግለጫ | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | ይህንን ስርዓት በተደጋጋሚ መጠቀም እፈልጋለሁ ብዬ አስባለሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | ስርዓቱን አላስፈላጊ በሆነ መልኩ ውስብስብ ሆኖ አገኘሁት። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | ስርዓቱ ለመጠቀም ቀላል ነው ብዬ አስባለሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | ስርዓቱን ለመጠቀም የቴክኒክ ባለሙያ እርዳታ ያስፈልገኛል ብዬ አስባለሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | በስርዓቱ ውስጥ ያሉት የተለያዩ ተግባራት በደንብ የተቀናጁ ሆነው አገኘሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | በስርዓቱ ውስጥ ከመጠን በላይ አለመጣጣም አለ ብዬ አስባለሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 7 | አብዛኛው ሰው ይህንን ስርዓት በፍጥነት መጠቀም እንደሚማር አስባለሁ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 8 | ስርዓቱን ለመጠቀም በጣም አስቸጋሪ ሆኖ አገኘሁት። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 9 | ስርዓቱን በምጠቀምበት ጊዜ በራስ መተማመን ተሰማኝ። | ☐ | ☐ | ☐ | ☐ | ☐ |
| 10 | ስርዓቱን መጠቀም ከመጀመሬ በፊት ብዙ ነገሮችን መማር ነበረብኝ። | ☐ | ☐ | ☐ | ☐ | ☐ |

## 8.3 How to score the SUS

- For odd-numbered items (1, 3, 5, 7, 9) the contribution is the answer minus 1.

- For even-numbered items (2, 4, 6, 8, 10) the contribution is 5 minus the answer.

- Add the ten contributions (the sum is between 0 and 40) and multiply by 2.5 to get a score between 0 and 100.

- Average the scores of all participants. The scores are not percentages. Use the table below to interpret the mean.

| Mean SUS | Interpretation (adjective rating) |
| --- | --- |
| below 51 | Poor: serious usability problems |
| 51 to 67.9 | OK but below average: improvements needed |
| 68 to 79.9 | Good: average or above-average usability |
| 80 and above | Excellent: users are likely to recommend the system |

Sources: Brooke (1996) for the scale and scoring; Bangor, Kortum and Miller (2009) for adjective ratings; Sauro and Lewis (2016) for the 68-point average. The English and Amharic items must not be mixed in one analysis without noting the language of each participant.

## 8.4 Closing interview questions

- What did you like most about the system?

- What was most confusing or frustrating?

- Did the highlighted passage on the page help you? Why or why not?

- Would you use this instead of looking through paper files or scrolling through a PDF? Why?

- Is there anything that you expected to find on the screen that was missing?

- Would you recommend this to a colleague?

# 9. Issue Log and Severity Scale

After each session the observer lists each problem seen. When all sessions are complete, merge duplicates and count how many participants met each problem.

| Severity | Meaning (after Nielsen) | Action |
| --- | --- | --- |
| 0 | Not a problem | None |
| 1 | Cosmetic problem only | Fix if time allows |
| 2 | Minor problem: slows the user a little | Low priority fix |
| 3 | Major problem: user struggles or needs help | Fix before the defense |
| 4 | Critical: user cannot complete the task or loses data | Fix immediately and retest |

| # | Screen / task | Problem observed | Participants affected | Severity (0-4) | Proposed fix | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |

# 10. Analysis and Reporting

## 10.1 Entering the data

Open the workbook UAT_Scoring_Workbook.xlsx. Enter the participant profiles on the “Participants” sheet, the observer results (Y, H or N and the time in seconds) on the “Tasks” sheet, the SUS answers (numbers 1 to 5) on the “SUS” sheet, and the problems on the “Issues” sheet. Cells with blue text are for input; everything else is calculated. The “Summary” sheet then shows the values to copy into the report. An example row is included (participant EX) and is excluded from all calculations: delete it or leave it.

## 10.2 What to report

- Number of participants and their groups (no names).

- Task success rate for each task and overall (success alone, success with help, failed).

- Mean and median time per task, with the number of participants who succeeded.

- Mean SUS score with its range and a 95% confidence interval, compared with the benchmark of 68.

- The issue list sorted by severity and frequency, and what was changed in response.

- Limitations: small sample, participants recruited by the team, a controlled test collection.

## 10.3 Result table to insert in the report (Section 8.4 of the chapter)

| Measure | Target | Result |
| --- | --- | --- |
| Number of participants | 5 to 8 |  |
| Mean task success without help | ≥ 80% |  |
| Mean SUS score (95% CI) | ≥ 68 |  |
| Median time for T1 | ≤ 60 s |  |
| Critical issues unresolved | 0 |  |

Honesty rule. Report what was observed, including failures. Do not remove participants or tasks because the result was poor; explain the problem and what was done about it. A frank report with a plan to fix problems is stronger than a perfect-looking one.

# 11. Ethics and Data Handling

- Obtain consent before the session starts and give each participant a copy of the consent text on request.

- Store paper forms in one folder; type the data into the workbook using participant IDs only.

- Keep names only on the consent forms, separate from the data, and destroy the recordings after grading.

- Do not ask for personal or confidential documents; use the prepared test collection.

# References

- Brooke, J. (1996). SUS: A “quick and dirty” usability scale. In Jordan, P. W. et al. (Eds.), Usability Evaluation in Industry. Taylor & Francis.

- Bangor, A., Kortum, P. T., & Miller, J. T. (2009). Determining what individual SUS scores mean: Adding an adjective rating scale. Journal of Usability Studies, 4(3), 114-123.

- Sauro, J., & Lewis, J. R. (2016). Quantifying the User Experience (2nd ed.). Morgan Kaufmann.

- Nielsen, J. (1994). Severity ratings for usability problems. In Usability Engineering. Morgan Kaufmann.

- Sauro, J., & Dumas, J. S. (2009). Comparison of three one-question, post-task usability questionnaires. Proceedings of CHI 2009 (Single Ease Question).